## Slide 1
Sponsor Brief
Contractor Management - Safety
Sponsor: <Insert Sponsor>
Version | Completed by | Date | Comment
0.1 | C. Pavlinovich | 23/06/2026 | Initial Draft
0.2 |  |  | 

## Slide 2: Business Context
The current supplier prequalification process at Mineral Resources Limited relies on manual review of supplier documentation by dedicated personnel. This traditional approach requires human experts to:
    Manually read and interpret supplier documentation across multiple formats
    Compare supplier systems and processes against category-specific requirements
    Assess alignment with the organization's safety management system
    Benchmark supplier critical risk programs against Critical Risk standards
    Generate prequalification reports and verification outcomes
The process involves managing high volumes of new suppliers, with outcomes dependent on individual reviewer expertise and availability. Prequalification activities create a gateway in the supplier onboarding pipeline, with resource allocation focused on document analysis, risk assessment, and compliance verification.
Notes: Please remove all blue text once you have entered your data.

## Slide 3: Business Problem (“however..”)
The current supplier prequalification process faces four critical challenges that impact operational efficiency and supplier onboarding:
      Time-intensive operations: Manual review of supplier documentation creates bottlenecks and delays in the onboarding process, preventing rapid supplier engagement when business needs demand it.
      Inconsistent outcomes: Prequalification results vary depending on which individual conducts the review, leading to unpredictable assessment outcomes and potential compliance risks.
      Resource-heavy requirements: Dedicated personnel with specialized expertise are required to manage and execute prequalification's, limiting capacity and creating dependency on specific individuals.
      Unscalable model: The current volume of new suppliers cannot be efficiently managed under the existing manual approach, preventing the business from responding to growth opportunities or market demands.
These limitations create operational risk through delayed supplier onboarding, inconsistent quality assurance, and an inability to scale operations to meet business demand.
Notes: Please remove all blue text once you have entered your data.

## Slide 4: Options/solutions (therefore..)
An AI-powered platform will automate supplier prequalification document analysis while retaining human oversight at critical decision points. The solution automates document reading, interpretation, and mapping of supplier systems against category-specific requirements and safety management system standards.
How it works:
      Suppliers provide documentation through existing channels
      The AI platform analyzes documents and maps supplier systems against requirements
      The platform benchmarks critical risk programs against organizational standards
      System generates structured prequalification reports and verification outcomes
      Human reviewers validate and approve outputs before finalization
Phased delivery:
      Phase 1: Core prequalification engine with document analysis and automated report generation
      Phase 2: Critical Risk verification with automated gap analysis
      Phase 3: Supplier-specific overviews and infield verification tool generation
The platform is designed to be self-sufficient, minimizing human input beyond defined touchpoints (supplier contact, document collection, and output validation). An initial trial period will calibrate AI outputs for consistency and accuracy before full deployment
Notes: Please remove all blue text once you have entered your data.

## Slide 5: High-level scope
In Scope
Development of AI-powered document analysis engine for supplier prequalification
Automated mapping of supplier systems and processes against category-specific requirements
Automated benchmarking against organizational safety management system
Critical Risk verification capability with automated gap analysis
Generation of structured prequalification reports and verification outcomes
Human review and approval workflow for AI-generated outputs
Trial and calibration period for AI output refinement
Supplier-specific overview and profiling capability
Generation of customized infield audit checklists and assessment frameworks
Support for multiple document formats and unstructured supplier documentation
Audit trail of AI decisions and human validations
Out of Scope
Supplier contact and initial document collection (remains human-executed)
Replacement of human verification at key decision points
Integration with external supplier management platforms (Phase 1)
Real-time supplier performance monitoring
Automated supplier risk scoring beyond prequalification phase
Supplier relationship management capabilities
Contract management functionality
Supplier payment or financial processing

## Slide 6: Business Drivers
Business Driver | Business Goal | Business Objective
1. Process Efficiency & Operational Speed Critical need to eliminate bottlenecks in supplier onboarding and reduce manual effort required for document analysis and prequalification assessment | 1.1 Accelerate Supplier Onboarding Timeline | 1.1.1 Reduce manual document review time by 70% through automated AI analysis and interpretation by Phase 1 completion
 |  | 1.1.2 Eliminate prequalification bottlenecks enabling faster supplier engagement and time-to-operation
 | 1.2 Optimize Resource Allocation & Cost | 1.2.1 Minimize dedicated personnel requirements for prequalification activities compared to current manual processes
 |  | 1.2.2 Achieve self-sufficient platform operation with human input limited to defined touchpoints (supplier contact, document collection, output validation)
2. Quality Consistency & Risk Management Requirement to standardize prequalification outcomes and ensure consistent risk assessment across all supplier evaluations independent of individual reviewer | 2.1 Standardize Assessment Outcomes | 2.1.1 Deliver consistent prequalification results across all reviews through standardized AI-driven assessment
 |  | 2.1.2 Eliminate outcome variability dependent on individual reviewer expertise and interpretation
 | 2.2 Enhance Risk Detection & Compliance | 2.2.1 Implement automated gap analysis of supplier critical risk programs against organizational standards (Phase 2)
 |  | 2.2.2 Improve detection of non-conformance and partial compliance in supplier documentation through AI pattern recognition
3. Scalability & Strategic Capability Requirement to manage high volumes of new suppliers and establish foundation for AI-driven supplier performance and assurance capability | 3.1 Scale Prequalification Capacity | 3.1.1 Enable efficient management of high supplier volumes without proportional resource increase
 |  | 3.1.2 Support increased supplier onboarding demand aligned with business growth opportunities
 | 3.2 Build Strategic AI Foundation | 3.2.1 Establish platform roadmap for incorporating emerging AI capabilities as technology evolves
 |  | 3.2.2 Create foundation for broader AI-driven supplier performance monitoring and assurance capability beyond prequalification

## Slide 7: Risks
Risk | Impact | Likelihood | Mitigation
AI output accuracy is insufficient during initial deployment, requiring extensive rework and validation | H | M | Build trial and error period into Phase 1 to test, refine, and calibrate AI outputs for consistency and accuracy before full deployment
Platform cannot handle diverse document formats or unstructured supplier documentation | H | M | Phase 1 includes support for multiple document formats; trial period identifies format limitations early; build refinement capability into platform design
Inconsistent category-specific requirements and safety standards prevent effective automated benchmarking | H | L | Ensure category-specific requirements and safety management system standards are clearly defined and documented before platform implementation; validate during trial period
Human reviewers do not trust AI-generated outputs, leading to redundant manual verification | M | M | Retain human verification at key decision points; position platform as augmenting (not replacing) professional judgment; demonstrate accuracy through calibration period
Implementation timeline extends beyond planned phases, delaying value realization | M | M | Phased delivery approach allows early value realization in Phase 1; focus Phase 1 on core automation capability; build in contingency time for calibration
Resource availability for human validation touchpoints is insufficient during deployment | M | M | Clearly define and communicate required human touchpoints; ensure validation resources are allocated before deployment; design self-sufficient platform to minimize touchpoint volume
Emerging AI technology advances faster than platform can adapt, causing capability obsolescence | M | L | Build ongoing review of emerging AI capabilities into platform roadmap; design platform architecture for adaptability; plan regular capability assessments
Scope creep into broader supplier management functions beyond prequalification | L | M | Maintain clear scope boundaries; position Phase 3 as foundation for future capabilities but not full implementation; manage stakeholder expectations through governance

## Slide 8: Constraints
Category | Constraint
Timeline Constraints | Must be delivered in 3 sequential phases (Phase 1 → Phase 2 → Phase 3)
 | Phase 1 must include a mandatory trial and error period for AI calibration before full deployment
 | Value realization is dependent on successful completion of each phase before advancing
Technical Constraints | Platform must support multiple document formats for supplier information
 | Must integrate with existing supplier contact and document collection processes (human touchpoint)
 | AI capabilities are limited by current state of technology and will require ongoing evolution
Resource Constraints | Human reviewers must remain available for validation and approval at defined touchpoints
 | Dedicated personnel still required for supplier contact, document collection, and final approval
 | Manual risk assessment expertise may be required during Phase 1 and 2 transition
Operational Constraints | Human verification must be retained at key decision points (non-negotiable requirement)
 | Platform must augment, not replace, professional judgment in prequalification decisions
 | Existing supplier onboarding processes must continue during platform development and deployment
Governance Constraints | Phased delivery is mandatory to manage implementation risk
 | Trial period results must validate accuracy and consistency before full deployment approval
 | Platform must maintain audit trails and compliance with organizational governance requirements
Quality Constraints | AI outputs must meet defined accuracy and consistency standards through calibration
 | Platform must deliver consistent prequalification outcomes across all reviewers
 | Critical Risk verification must align with organizational Critical Risk standards and requirements

## Slide 9: Assumptions
Category | Assumption
Budget Availability | Funding will be approved and available for all three phases of platform development
Stakeholder Support | Business units and procurement teams will support adoption and provide necessary input during trial period
AI Technology Maturity | Current AI/ML technology is sufficiently mature to deliver required document interpretation and analysis capabilities
Supplier Cooperation | Suppliers will provide documentation in formats that can be processed by the AI platform
Resource Availability | DTS Project Delivery team has capacity and capability to deliver the platform build
Category Requirements Defined | MinRes category-specific requirements and safety management standards are documented and stable enough for AI benchmarking
Integration Feasibility | Existing supplier management systems can support data integration or export capabilities
Trial Period Success | Phase 1 trial will validate AI accuracy and consistency within reasonable timeframes
Change Management Support | Organizational change management resources will be available to support user adoption
Technical Infrastructure | Necessary infrastructure (cloud/compute resources, security frameworks) is available or can be procured